Production meeting-20260604_064040-Meeting Recording

June 4, 2026, 12:40PM

1h 9m 56s

Bill O'Neill started transcription

Bill O'Neill   6:32
Test.
Yes.
So, here.
Yeah, Luis not here today.
You did pretty good last night. I didn't suck too bad. Let's go good, man. Pick a couple of tips. If I what? Five, 6 foot outs, I think. Was Nolan there cheering you on? Yes. I blew my cleats out around a second. Oh no. Tripped to the bottom of them on.
No, I just couldn't stop. You're going that fast. I thought I was going to go three, I think at three, and then I was like, I got the brakes on and I'm like...
Oh, my *** is bad.
And my clean fell apart, and another pair of my bright red ones. Yeah, did you remember red slippers?
Do you guys wear like actual like cleat cleats? Yeah.
Am I known a pair of US? What do you call this? 20 years.
Did the Enfield? I was thinking about that yesterday, like maybe my terms would be better than...
No digging.
Yes, we just read it on the outside.
There are so many great things about Switzerland; the flag is a big plus. I'll **** ** these away.
Yeah.
The.
Play.
I'll add it to the fire pit when we put the first fire in there with the book too. All right, let's go ahead and get started, Danny. The looking to do is fit the stair, still the same with the white grass.
Rajawning, we need the dent key, the bottom plate, return books, put on on site.
Occupied protectors, you can work that like them.
The amenity stair, I thought we'd post a hold on hold on that for the drywall, but apparently they have some of that installed now, and Tyler just gonna take it.
Now, this way.
That's the first I've heard of that. It's the thing you know. Yeah, you just told me to take the menu if you stare down. They only have it partially put up.
Yeah, please.
So, if you're on Baller, just waiting on that.
Personal audience remaining, those are.
Go to.
We got.
Trash and gates, those are ready to ship as well. We can control those.
XOC part one.
Open, ask to start tomorrow, then it ship down there.
We put a note that says transfer here at the shop.
On this 6 or 7.
Stair for a seat.
What did you want the bill to be? I'm sorry.
The OSHA American rail extension just got released.
And it's appeared in the deck still on ground with these folks waiting on building finishes.
The.
Stairs Core One, you said you wanted that shipping planning? Yes.
That's good.
What's the status for?
Sorry.
They're done? Sorry, done. OK, cool.
South knee wall balcony railroad dividers just got released. They stuff to trim that up and get that all finished before that's ready.
See if it looks in.
Stacks at weed grid, building one, stair one and two, no change. Building two, stairs one and two, no change.
The building tube a big screen wall that's on site needs to be installed.
Same with the building one move access ladder.
Those were both missing back and so was there, but those are both the posts they're done on that screen, won't call him Barb, he went down, he got the latter down.
So, those are they're complete, yeah?
We shared one or two, just working through that. It looks like there are little ways out for me that on site.
Building one for logs, rails, those we need to get moving or installed.
Do you have a date for that, Danny?
Is it stop any rails?
OK.
Ranch, upper canopy building aid, putting some trip boards to get put in and bang it.
No, we're trying to think about the AA. Please work on the term buckle brackets.
Building the balcony real is complete.
Fitness scenario, then ready to ship that down next to that install.
Are you able to figure anything out on it? Yeah, next week, Monday.
access ladder for building B, maybe they can do that as well when they're down there.
Who's the installer on that? Is that a smaller? Yeah.
Yes.
Fax this letter too, yes.
Yeah.
Test this out, we're getting closer to this tweet.
Pretty active.
Rankin.
Lower canopy to building B. That's it for almost canopy, all the lowers need to work, turn logo brackets.
Matz.
But be in the shipping lighting.
No, they're not. Not painted. They're not painted. They still pretty work, though. Yeah, still in paint.
A, B, C, and D - that's all ready to install - that's just working through though, no rush on those.
And we can see about the rails, question questions on the, wait, that's through fit up.
Is that right? Going to see about here? Yeah, and it says, hold on, ohh, it shouldn't be though.
Okay.
OK.
He's got it down, access ladder gate.
As the ladders are on the building, it still needs the safety door, so, but.
These courtyard gaffney rails pods, and let me tell us these working goes through.
Well, she told me the non-tooling my U.S. components indicated on how much.
Yes, just hot as **** ASAP.
We can test it out. There's some new functions inside of this.
Do you have an installer for it too?
Can't do that yet.
When you clear the ASAP and then the person.
Hey, who's getting installed? You know, Doug? Sorry, I'm just looking at something. He's before your balcony rounds.
Oh, it's probably gonna be settled.
Capture parent. Thank you.
Spucked out some work around.
Yeah, yeah, that's easy.
Right.
We're doing some tweaks to that, right?
Okay.
New generation 4th Street. Yes, so no changes all the way down to the building a structure steel columns and beams working through.
Building these groups will see a column with the embeds just got released.
G.
We can technically go to the question.
I can find out. That's a time to look on the site. It can be pretty tough. Just run that out of space again. They've also got all the shore and ship are located. I'll ask, but I doubt it.
Class of Sand Creek, the mock up was not ready yet, everyone was on site.
And building one stair, that one is not ready yet. They've been calling it Building One, but it's Building Three.
They call it the first building, but are they different?
See what the scan shows, but they should see, right? You were able to scan some of that? I've got three and two scans, so, ohh, that can. Awesome. OK, good.
Yeah.
shear wall embeds and the custom wood embeds are on site. Custom wood embeds is no hours, so is that complete then?
We have installed that.
Well, there is gonna be a follow-up on that. There is, there's a question, yeah.
OK.
And then Schoonover fence.
Yeah, yeah, I wanna grab your van and go on that whenever we can.
Perfect. Thank you, Gary. That's the stair 5A and 5B is no change on that, so all the all hand rails moving forward to North St.
I think we get really 5 balcony rounds, those are in.
Play.
So, there were five North Street Garden, we had ship those.
Five group access live on the second one of them.
I have earnings back on that retainable.
And then reach out to them.
That was bad, still.
Retaining all thing? I think they sent us a deductive cheater for it.
I've been two days ago that happened.
problem.
Pretty sure they deducted that back out.
Was it gonna be a disaster? Yeah, OK. It looked, it looked not fine. It's already a disaster. Got a third code down. OK. It just spiraled out of control from there. OK, good. And then they do, we got pricing out there, but only one tracking folder to move that mandate.
A big door sign. Watch with the big door sign.
Well, do we have any more scope on that project, or are we done releasing?
Just, but what we're under contract for with current accepted.
OK, there's quite a bit still ways to go there. Jeez, OK.
Okay, residents, all of those items should be on site to put the financial trials.
Did you not think of interior railbows? I'm starting that today.
Cool.
Get some get a bunch of photos of it.
A lot of things, yeah, trying to line all the things.
Vista Islands, Roof Access Ladder, Taipei Building 7.
That's install complete.
Building 4 trash enclosure gates, put those on Building Two.
Building 4 trash closure gates.
Yep.
Doing, too.
Building 8 stair rails, that's complete on those two.
Only two of them.
Building 8, you said, correct? Students done, 100%.
Sweet.
Building 9 are on site, but I believe they got to those again. Got to go there and take a look. Yeah, what's the color? That 243 was missing. Everything's installed on 8-9, except that one. 243 is the one that we didn't. That whole pack just disappeared. So they're rebuilding it right now, right? So it's in.
In fact.
So, we need to change this, dude. I don't, I don't know, the paperwork's gone.
It got marked to hear, so at some point in time, hear about that.
Like, this isn't the updated one; all the fabshop paperwork is gone.
But everyone else had their people.
Is never told.
So I'm just going to put this in.
Cut start, and then at least they'll see.
That's 2 light pole, no change on that. Trellis B, that's installed.
Ohh, thanks.
Group access ladder type A, uh, going all the way down to the bulk group bulk ladder back - that's no change on that.
Pretty dense there, working through 5, driving.
Well, we're going pretty bad now.
Have installed it yet?
Building 2 trash enclosure days, that's the one we're trying to get on site next week for install.
Update, yeah, green day, ohh, it's not green on my list.
Ohh, really? Yeah, uh, yellows are showing up, the greens are showing up, but that one's not green. Ohh, you must put it in after I printed it. Ohh, you did.
Yes.
Marshall Point, Northeast, off-lock mounting pack. They're looking for an install here coming up.
You know, that goes, but we're going to pay this started. It should be done paying by the end of this week. We can get it there next week, talking about installed.
And by pain detection, it's on site.
Reinstall graph rails.
Should be planning to get on sites to install those.
No word on the root curb stuff. Yeah, I talked to Benny about that, but I guess they can go away. OK.
We'll be close to the end of our scope on that project, too. Not too much left, just clean up stuff. OK, good.
Now, we're gonna start chirping about all that ultra looks like it, as soon as we do both these packs to get it installed. Well, we got stats.
The bin's empty, throw it in the van, run it down there.
Well, turn it on the language.
We put a little trailer behind that. Greg for that.
As soon as all these, we go look at it again and see what's the one.
You guys, thanks.
All four arms, precast for two, that's in.
Wait, alarm 5139. That's done.
Area 2 structural brick relief that's on site.
Or end of this week, so Gary, yeah.
Star Core 6, that is all happening now.
Pressure sport angle. Is that an issue now? Steer course 6. Yeah, Jay should count that decking and Roger pants version this morning. OK.
I'll leave it there, so 'cause he'll probably move it.
I would guess, otherwise it'll dump out of its thing.
Yeah.
Gosh, your sport angle was working for Fab.
Gotta install data, 611 on that.
And Garrett, he sent that email this morning. He's gonna help us gather.
Do you have an installer figure today? I'll call them.
Area 2 remaining structure still that's working through. Brick relief angle that's working through as well. Like the Galvanizer.
Is that still needs to shift to Galvanizing?
Who's not told?
Oh.
regular structures that's working through.
There, so they're done.
We'll leave that back out again for the south up there.
East.
Dalton's got the West scanner right now, so match the layout, make sure everything's normal.
With lentils, that sort of then call, that's got to go to Gelem as well.
Jake took that up yesterday for that call. Wait, you went to AZZ? Yeah, I didn't take the other angles.
All I knew was the loose, then you have to go.
OK, it makes sense, pre-cap for one, I just gotta reach the phone.
Capitol View, that's installs out there now.
Looking pretty good.
That's Gary.
So they got the West Corps done yesterday for the most part. Are they going to start the demo, do you know, on the East Lake? I've got to go meet with Benny today. I don't want to leave it open all weekend.
So, we're probably gonna hold off and then just start again on Monday.
No.
Yeah, he can put all the finishing touches on that core. Yeah, so that was kind of what Benny and I were talking about, and then I think...
Benny is kind of of the thought that he wants to demo the other stair before we call inspections on the first one, so there's no comparison between the two of them.
So, and then. I mean, the stairs, I mean, going to be in the old code. So that would be the only thing that we'd like. But it's in our drawings and approved by the city. I don't think you have a problem. Yeah, I think it'll be fine.
Now, the first one was all to get like hours consolidated for that demo. Is he OK with the? He's got 8 hours, so that was the hours he said he wants on it. That's exactly what he did.
I mean, he blew those out of the water the first day, so yeah, no, he'll do it a lot better on the second one too, yeah.
Alright, come back, you got 9.
I talked to him last night, so he seems to be pretty good with it all.
And then I don't know, did you wait for a trailer to get down there to pick up as a photo, like with all that steel, or do you want to stay down there to start cleaning up? I got rid of most of it yesterday. A couple of scrappers came by, so they could have it. So I said, yeah, hope so.
So, they said they're gonna be back today to get the remaining rooms, yeah, so wait.
I think my bar **** there.
Yeah.
Yeah, don't let him.
Ah, novel.
Forty square gaffney, that's up, that took a lot of our decking.
For staff moving southeast corner penny, install.
These lentils are outside.
There, for one part one, that's on site, then the install, wait for them, I got that stab weight up in there, so I can go up there.
South entry canopy, that's on site, but they're doing a bunch of dirt work. We can't do anything there.
The break relief hangers over on site.
And they started on those, yeah.
So, their guide, rental down place, those are, it's incomplete.
Done there. So that's done then.
Freecast Aircore 3. I don't know if you want to try and install that thing now.
We gotta figure out what we're doing. Laura said we can't get it unless they pay it anyways, so I guess so.
What's a kibosh on that?
I don't know if he says he has, but he's going to fit the core anyways, so I don't know why, because they're only so long, trying to get it up through that man door or fly it in from the top and then just run it downstairs. There's no window access or anything.
Without that being four, you can't easily get over there.
You look at it today when we're out there, yeah, and we don't think he has a shot up.
I'll probably be there a little earlier than that. I'm gonna try and leave here after the meeting and go straight to.
all the flat irons and see how the drone works.
And Todd, those guys. Give it a shot. It should work fine. Yeah. Yeah.
Think it will work, so.
Good way.
Yeah, no, but you gotta get a scan of it.
Did you have the drone to circle? Ohh, I got the skills for that up into the right.
Where do we live off that? Precast Air 3 Southeast Canopy Invent Modifications.
Should be planning.
We can see that is on the power blank on there right now. Is that the fix for the?
Embed shifting for the Southeast.
Ohh.
That's ready to go ship that out. Oh, there's some covers still sitting on those. Each cabinet call base plates, well, PC.
I'll wait on that. Can't be modification embed shipping and then we'll send out the future canopy column base plates.
And then that R5256, that's working through. It needs one hour into that. That's those short little study beams.
I would say that's ASAP, right? Yeah.
If you click on it, does that take away my second?
It won't allow it.
I don't think you had any, but one.
Somewhere I hit two. Nope. That is your second one.
And one.
I know that one, I don't know. I guess we can try it. Metro structural A, they're talking about July 1st now.
And confirmation.
So, I know we have that July 1st, but
I think that we could start putting in the anchors, epoxying anchors down and do the layout if we need to. If there's enough, if it's just all dirt and footers, it's probably not really helpful. But if they get some of that forming up, then we could do layout and figure out where that's going to go and get started on that. Because
The drill and epoxy in the ******* bottom of that hole is going to get pain in the ***. And you say you're reported in the meeting? Yeah, it's forward. It's like, of course. Yeah. It's going to take them a while to get that going. So that's done. And then they're like July 1st, you can go vertical and you have all your anchors already set and laid out. Yeah, because I let them know that I needed grid lines and scanned and elevations and all that.
Because I was planning on getting out there to start, yeah, we should scan that too right away and then throw that into the model, see how how it fits, 'cause then you'll know right away if you got a problem, yeah, it gives us time to practice all of this, yeah.
Yeah.
That might be something that we ask them. We just bought some brand new tarps and wrapped it all up. We could take it to the job site and wrap it back up out there and give it out of the yard because it's not a ton of space. It's like one load for Jay probably. Two loads maybe? Maybe 2. Yeah. They can give us some space to put it on site and wrap it back up like we have it. That would be helpful.
Heeren.
I guess we should make sure it fits before we take it to the job site first. Actually, do the scan, yeah.
In the Metro Center, they won't know it's there anyway.
Those are stoop stairs walking.
Am I rich?
Banyan, let's see the garage wall attachment brackets, those are still the same.
Building 3 interior wall rail that's on site. My screen post, no change there.
Building 3 garage rails, those are shipping planning, along with building 6 exterior stairs.
Six West Side and six interior wall rails.
No change on trellis B, full four yard trellis. They got something going on out there. They haven't moved forward with that pool area at all.
Yeah.
Looks like building 3, South and East.
are moving through paint. Garage trails for building 6. I put the dates to that and the remaining building 6 are level balconies. Building 3 garage rail were shifted yesterday. Building 3 was? Yeah.
Which trouble could be quick?
Just check it. It is.
It shows fit up complete. Is there multiple cards?
There's 2 cards on the top, 611.
The.
454.
Big 30.
There.
That one is it that shipped? Yeah, it shipped yesterday.
Not again, complete one thing.
Stop!
When did that show? Yesterday.
Afternoon.
You take the rest of that stuff that was in shipping planning then with it? I would imagine if I take all of it.
I think the 6th day here.
Sixes and.
The exterior stair rail, east and west.
How is it in shipping plan? No, no, I was talking about the browser. Ohh, OK.
Yeah, that's probably just a dead issue 'cause it it Trello didn't communicate back to you.
The brain, or didn't catch it, but...
We're not far from getting rid of Trello here, so...
Weird though. I'll ask him about it. Okay. Sorry.
And that was it for Benny. Yeah.
Yeah.
Aspondale, all those courtyard commands we're working through.
And now Heeren is John Holder building up. I don't think they made it back out there to fix that one.
Building H coming up here, it's dated. And Building G, it's the last one working through.
Nice.
So, into next week, starting Solano.
Or at least for H, at least for H, Thursday is the ship date. I think you're on track with that. Ohh yeah, it's ready to go, so.
If you want to share it today, we can.
You want it in store or what do you want? If we put it on the shipping planning, it's going to just list it as 611.
Okay, that's fine if we put it in there. So anytime you have a green date, if you ship, if you switch it to shipping planning, that is going to be the day that we set the ship date.
And it'll just jump to the bottom of Jay's list.
Columbine, no change on any of those. Stairholders are all still 90%.
Vestibule steel still good. Let's see, 90% on building three. No change on one of three roof ladders.
Building one store for own repair, four and six, so they're starting on those.
Building 5, store those here in up ready form. Building 5.
Miss elevator material. Let's start here.
And the roof ladders, those are kind of just working through the store.
So you building one, ultra locks those are ready to go.
Let's leave them here for now, Storm. They're not done. Oh, they're up. Oh, yeah, it's still standard start. Yeah.
What are we missing on it? Ohh, we're missing some saddles that I've got, some saddles and some hardware going on there.
We have plenty of time on that then. The Harbert should land today.
Building 2 is there, one that's the...
ADA rail that was re-released and then building 7 wing working through.
No change out of GBR. The only thing that they did was install building 13 and 14 dividers, which I already marked those off. Everything else was dated as needed.
We have all the post for the ultra locks installed on that project now, all the embedded ones. OK, good.
Springs, that door trim is here. It's kind of working through. We're going to need that soon. I just got an answer on all the ballers that works.
With the pricing of Christian.
And then all those are working through. They just reached out this morning to get those moving.
Install hours on that. What are we doing?
It's a good question. It's, um, there's the rail and then the sleeve. We're going to weld the sleeve to the...
To the excavator, and then it's probably a little plate thing.
Yeah, yeah, so it'll be, you'll essentially put the sleeves on the rail, set the rail on there, and then we held it.
And then it'll, we just gotta make sure it'll come off, so OK.
Yeah.
I'm really interested to see how this goes because it was done with the scanner. We scan the whole thing, designed off of that, and it's all cut on the XR12.
So, it should be interesting to see how this goes, so it has like complete and like the rail goes over, it's not asleep, it gets, I don't remember.
It's going, it goes over it.
Scholtz.
It's like a stub up. Yeah, it's like a little triangle plate and the sleeve lies down on a wheel too. Post, yeah, the post slides over the sleeve over the thing.
Mm.
And 3300 Blake, those embeds are, you can mark that off as complete.
It was our just fabshop, so.
Something you guys can do in here too, so like this Hollerwin doesn't have the pro core. If you click this button and we've got nothing in here, like it had an issue getting to the FC, we can
Click this, choose file, and then go to your active projects.
I can just add this PDF, whatever.
where you get it in the normal PDF section, then you have your prints now. And then you can mark all this up. So right now I'm just in the new function.
Oh yeah, that's right. Because it's like a kick plate at the bottom. Yeah, the kick plate does not have... What do we do with the kick plate?
I told him about it. We did not, well played on. It's loose.
We didn't know how tall it was supposed to be.
We don't know what that radius of that counterweight is and all that, so how tall can you put you on? He shows it like 8 inches. I don't think it's supposed to be 8 inches. Yeah, so this is the sleeve for the rail. So this gets welded to the excavator, and then it goes in size.
It's like a CAT 370, and then this just gets tacked to the face of the panels, so you can't slide through, so you just slide it to the bottom, tack it on there. How tall could play when you figure out how tall could play were flying?
I think they asked him for the dimension. I don't know. They were asking me about that. We have to provide something.
I talked to Colton about it. We were as each inch and then I think we were down to four inch stuff.
OK, to make a note of what you're talking about, so I wanna make sure that.
Yeah, and then also in here you guys should be able to edit these too. So then this is like you have a hand, you have a pin, text, line, arrow. So similar to what we have for our Pro4 markups.
And this is all transferred. So if you make this note, then the next guy that opens it sees the note. Can you type in there? He fixed it.
If we have it block out the background.
Oh.
So you all see the line behind it?
I bet you can.
This is the digital print that the shop would be working on in the future? Yeah, correct.
How quick would that edit if they're working on our own shop if we change the instance right away? Yeah, it's really fast. Yep, you should be able to do it out in the field and tell them.
If you add them with it, they'll get a notification.
Yeah, we don't have that set up yet, but you could essentially like text someone on a page. Like, there'd be like an app button up here and you just tag them. And then they would get a notification that they needed to look at something and then they could see what this is. They can take at updated sheet F3.
Right, and then they can never go look at it.
That's why.
Yeah, there, as soon as I said that, I was like, "Someone's gonna send a penis, just tag him on it."
They were trying to drop me that, I'm sure of it. Yeah. All right. Thanks, Rich. Office desk. I don't know if that got sprayed yesterday or not. Clear-coded.
Dream garden boxes, those are...
No, not terribly hot to get through things at this point in Capital Railing. This P.O. we've got a 610 date.
Who else?
All right, that hour shows 900, but it is. Cut hours are way less. Yeah, it's the 855 is pretty low. So definitely need to keep feeding the saw as best as we can here. Hopefully we can get a decision quickly on the.
Stuff for sandstone.
Carew.
for the balcony around so we can get those going. Zach, let's see if this works. Yes, plastic sand creaks. So there's your all. So now if you're in the paint department and you scroll down through and there's an ASAP that's in another department, it's going to be at the bottom. So if it's part of your, if an ASAP,
is pre your department.
and it's filtered that way, it's going to show up at the very bottom of your section. So that way you see like, oh, there's an ASAP, it's in cut start, and then you can see it's coming.
Cool, thank you. Yep, that's great. That helps a lot, 'cause then I know it's coming. Yeah, no, it's, yeah, ****. Not until they're done. Well, man, now when I go to June, gotta stop and go back. Yeah, yep, kind of plan on it. Loka res rails Tuesday.
I don't have an actual install. I haven't talked to him about it. As soon as they're ready to go, I'll have to coordinate with him and see when he's going to be back up there.
They sent me in last yesterday, so.
On Monday, they'll be done.
Did we kind of go through and look at them and make sure all the weld and everything there? I told them it would be two weeks originally. Okay. So if we show up next week.
That's awesome. Okay.
Okay, so I think that's it for job log for now.
Jay's shipping plans.
Greg.
This is pretty accurate for what he's got going right now. Marsh Point ramp rails, little village trash room gates.
Yeah, I was gonna have, I was gonna maybe shift the trash room gates to go with Cersei.
And do that all in one shot.
Or as install, I'd rather get their seat going before the gates too.
So if we want to put that for first thing tomorrow morning for both of those. Yeah, right now if it's fire not building they.
Ohh, that's really bad.
Um, and that would give him today to kind of get some of these other little lose odds and ends, like being Benny in.
Marshall.
Good.
Yes.
Big concerns.
Go.
You take that time, and...
Hey.
Booms.
So, you just got this Marshall Point for today, and then everything else is past that on dates on Friday. The Benny can go today.
This one right here? Yeah.
Seconds from management needs to get down there too. Go away. Yeah, it's gonna go from Monday on that. Should be Monday too.
mhmw.
It will have a small, though.
Starting that, yeah.
Sweet. Yeah, I mean, it's already numbered that way for right now from our markups on the job log. So these are all.
Littleton Village commercial awnings remaining has no date.
So, when do we wanna ship that?
Probably with stair C, so tomorrow as well. Tomorrow? Yeah, get it all down there. Okay. So we'll start in that.
One day.
Okay.
And the Vista Highlands Roof Access Slider at Bay Building 8.
Don't need that. Move it into store. But the carpet guys are going to move faster, but the ones for seven are still sitting up there. And I did pull that stair 3 for Novell out and put it into store.
Can you get this other stuff to AZZ today?
I think so. The angles of brick really changed. Yeah, because he doesn't have a whole lot between the band and stuff, so he could probably just throw that all on there and then swing it on his way back up. Okay.
Is that all that exterior, Gary, for the leaf angle or around?
Apartment garage.
Well, yeah, that's part of that galvanized quickly. OK, and then...
for the remaining C12 by 40 channel for that area too, did that get captured?
Yes, but we're still going back and forth on me. He sent me an email the other day. I got a bit of that, something like that going on. How much is that that needs to go to AZZ? I could take that when I head out today if you helps.
It is what it is.
Yeah, it's like a solid trailer load of angle iron, right?
Medium still, I can just clean up half a day. I'll take the truck and trailer that I went to.
Well, that one trailer. Well, the other ones are my, I need to move that to my house. Okay.
The other twenty-four.
Not brought that back.
Doing much up there? No, well, the one went down, so that was a problem, and then it's taking them a while to fix it, because they have to ship the parts in and play with the manufacturer.
A bolt.
It's stupid, yeah.
Wouldn't it? So flat irons.
We've got the forklift.
which we are going to need. And then the two scissors. That 45, we can call that off. We're not going to need that one anymore.
Because they're using those 230s in that stair core.
Banyan.
Want to keep that down there? Delivered stuff today and tomorrow.
Maybe done with them now. We're going to have to move that rail around and all that. So. Okay. None of this Capitol Hill stuff is actually on rent.
Why that's on there?
Heritage are over. I need that for work.
Novell, definitely need that for those two man lifts for the Berkeley Leaf angle. We need that.
Oak Hill is not actually Oak Hill, it's East Oak. We need that for the balcony rails.
Sandstone, that looks for the canopies. We're going to need, I haven't talked to Greg. I don't know if they've got everything painted and they've got all those siding boards in there. I do believe it's going to be pretty close. So
Columbine, those scissors, we need that for one.
46 at home.
Fiasco out there, same with a forklift.
Outlook.
You want to call that one off?
Yeah, we can for now.
Ben.
Yes.
Look for the list.
I would 6K. Did you say you want to take the 45 off of Alta Flatirons? Yeah.
Why is that stuffed Bergh?
I mean, this is the on rent, this is the report that they showed me to pull, that they showed us. Yeah, I don't understand why it's there. Yeah, I don't know. That's A Natalie question. This goes back to the conversation then.
Lexi the other day about what's going on.
And Outlook, I'll call those two off. I can do that here.
Alright.
You can also call up the duck.
I only said I'd call the two often. OK, that's fine. This was a...
They finished up with those last night, so...
Doug check.
Yeah, there's a two of them.
You're going to need a scissor, a little pin for the stair.
Yeah.
Are we not renting that stuff at Capitol Hill? No.
So it's already like gone back. Yeah, I never, it was supposed to be there early morning on Monday, and then it didn't show up until like 4:00, and we had already had everything hand unloaded.
So, it's like there's no point.
Yeah, OK. So we just sent it back. I didn't even pull it off the shrub.
Greg.
Hey, take a look at the field schedule.
Alright, *****, I only got my people.
My own.
So, our boys are gonna be out at staff starting that, talking with Luis. He wants to be a part of that.
just to kind of see how it goes with the rails being, you know, assembled. So if they need to make any changes. Yeah. So it's going to be our guys doing that one. So we've got a lot of work to do here in the shop. Yeah, you have that for Linda? Because I was getting started on the job log. Yeah. That's, we were building one.
Then, release in PUSH.
Yep.
Well, we can put that maybe more towards the end of the week then, I suppose, and then we'll bump up all the Benny and stuff and the Vista, so I'll just flip-flop that.
Yeah, I mean, we got some other built ones if we have other spots to do it.
Or.
Either which way, just that for that first install with the pre-built rails, it's going to be our guys and Luis, or whatever job that ends up being.
So then yeah, be out to VISA, work on those traffic closure dates for two. I know they're screaming for that. And then some Banyan. We're going to have a little bit up at East Oak as well that they're probably going to have to jump in on.
So, working the commercial awnings, getting those done, stair core C, and then jumping into Capitol Hill, and then also combine building 1, 4, and 6, structural fix.
On Eduardo.
busy week for him. He's got a whole lot out at Novell between that added beam, the brick relief hangers.
And the grid line, PA steel, if you can get it, that south injury canopy, if they can get all that back filled.
Then, in the week, Heritage on Hover, Building H.
Building 3 garage rails, and then Marshall Point Northeast Ultra Locks.
End of the week for his second crew.
A Baldo Sandstone Ranch fitness stair, and then all the flat irons, trash chute support angle, middle to end, and then the structural brick relief angle. I just have it in there. I do feel like it might carry over a little bit. Same with staircore 6.
And then, yeah, that's pretty much it. Wardo doing the standpoint, pain detection of Marshall too.
You can, yeah.
He went down there to do it and they said they didn't want it yet.
That's what Alongo told him.
So, I need the Littleton Village balcony standoffs down to for building two. Yeah, 4 and five.
They get done at East Oak today. We can send them down there tomorrow to do it.
I talked to Sal about that yesterday. He said he's going to get guided on that. He said he's going to call you. We're missing hardware or something.
So whether or not Ott made it and he just lost it, I don't know. It's probably in a ******* game box on a hill somewhere. All that little miscellaneous ****, little tin, if he can wrap that up before he pulls out of there, the garage canopy, the posts, the holes he has to ******* drill. I talked to him about it yesterday.
Well, that **** needs to get done.
So that get everything everybody needs.
Was she doing that?
Stokes, no, that's all gotta go on top of the T.V.O.
Ladder for technical. Yes, yes, he's doing that. Ohh, nice. That's what they're putting in today. Yeah, yeah. Sine wave talked to me on Monday about that. Are they welding those to it? Yes, after you scaffolding goes up Monday. They got they got protection for the building and stuff. Is there finishes in place? No, it's all just OSB. Windows or nothing.
No, not in that area. OK.
Sweet.
So...
I mean, I mean...
Those balcony rails.
I'm going right up to this computer. We've got one day.
'Cause my, I guess, scaffolding doesn't actually start going up until Tuesday, 'cause what did it been saying? Yeah, May.
was when it was supposed to go and push to the 9th. Mike Fogg is one day on that.
Are they on schedule? Ohh, yes, ohh yeah, they're not slowing down at all.
Jake.
So, we have Monday to get those installed, and that may be something that you know we just go do. OK, you know, you were talking a little bit right about the two. Yeah, we need the T1 and the T3 are the two that we need to get.
Most all those.
I just see that there's too much to try next week.
It.
It's 2 rails. I believe when we can do it, it's going to be a push, it gets back to ******* the other pane of my head.
Or out of cam in the field if we have to.
The primary.
So, I've got the fork on side up there for that.
And I did talk to Mike about that plate. We're just going to weld it to the two vertical supports and call it good. But we got to do it before.
That bottom kick plate? Ohh, yeah.
Trying to, I'm just looking at, I haven't looked at this yet. See, I got chop up your 5 hours in there now. Yep, 5 hours now on the job, or on the drafting, made him bigger.
No.
I want to spread that out a little bit. Just make them a little bigger buttons. Yeah.
Garrett has hit me up. He wanted to know about that.
D&E unit angle iron for the deck support.
And update on document validation.
Listen to you.
Is that one that we had to get from?
Ankle with those special slots.
It's like one piece, though.
Yeah, yeah, using both, yeah.
Anybody get an ETA on when I expected to have that? Did we expedite that? No, I did tell him I needed an acceptance.
Think he stood here.
OK, so I think that's gotta go in before stuff with two.
Listen, learn all this, everything that we have goes in before it finishes.
Documents something wrong.
I think that's all I got, unless anybody's got anything else. Very good.
Thank you, guys.
Where?
What?
Is your name?
I want.
Servold.
Great.
That, even if it's the...
Okay.
You don't remember doing that?
Always.
Update.
Ohh yeah, heads that as those kind of those S's, ohh yeah, heads up all the media, that's funny.
The.
Yeah, I didn't pull that, I would strike out, so that's good, 0% chance.
No errors.
Doug was reasonably lost, 'cause maybe that is not true at all, Dave. You well...
You know, that's ********, cuts it out when we could have you could hustle through it.
I broke it. He's only got so much in him and he's even though he's got it. You should have seen me out there running out of it.
The.
******* jazz, he runs. Oh my god, jazz. He runs like *******.
It was so confusing. I thought they got for sure caught that ball because he like just took off and everyone was like, go back, go back. And then I never realized the guy dropped the ball. So then he could have been at third. Yeah. Like, oh my God, that was such a cluster. That was fun. And then freaking TJ, they're like, go home, go home.
And he cuts third base by like 5 feet. He just doesn't even, he doesn't even go like what? Yeah, he just like cut it like 5 feet and started going on, and we were like, "Do need that, go back, go back, don't need that. What do we do? It's close enough. Ohh, I was...
We still manage. Terrance said that Jazz never touched foul play when he came running once. Really? Yeah.
Oh, and I kind of, I can't wait to come to one of those. Last night it was closed. 915 next week and 615 the following week, right? Is it 915 next week?
I'm gonna try to go.
I think that one's ******* kick my ***. I know 15 is not ******* acceptable.
I had a lot of fun, so maybe on the 17th I can make that one.
615. Yeah, 615. I almost had Lexi on the to come last night. I was like, let's just go watch her a little while. Just get her just, yeah, it was it was great, go for a little drive.
Yeah, it was fun. The 17th is the 615.
Okay.
Busy freaking day.
Need help with anything? No, I got to go talk with Garrett at Flatirons, see what we got going on with this. Step 6, LDL landing. Our tabs are.
The host right at.
The bottom.
of the LPL, so we gotta cut them off and move them up to get a little more meat.

Bill O'Neill stopped transcription